Today, 4/7/2026:

- Mayra: Continue Programming Pixhawk & Motor (from home)✅

- John: Research Pixhawk Connections for Jetson Nano and ESP32, Assist Mayra if Needed (from home)✅

- Jamie: Finish Connecting & Programming RC Boat Sensors, RC Boat Sensor Mount Measurements✅

- Robert: Install Flange into Prop System, Help Drill for Camera/US Sensor Mount✅

- Kama: Drill Holes for Camera/US Mount– Mount If Time Allows (Jamie can help)✅

- Alex: Research & Test Pixhawk Connection to RC Boat Prop/Motor/ESC✅

Wednesday, 4/8/2026:

- Mayra: Drop off Nano and Pixhawk to EDC✅

- Jamie: Drop off RC Boat Sensors w ESP32 to EDC✅

- John: Pick up EDC Materials, Drill Holes for Nano and Pixhawk Mounts, Finalize Pixhawk Connections/Programs for Motors AND Servos✅

- Robert: Print Sensor Mounts (Jamie will send updated models on 4/7/26)✅

- Kama: Update Final CAD Models for FAR and Final Data Package☑️

- Alex: Troubleshoot any issues w/ Pixhawk connection to RC Boats✅

Thursday, 4/9/2026:

- MAIN DRONE

- Adhere/Seal Sensor Mount - Jamie

- Install Electronics Shelf - John

- Install Servo - Robert

- Solder All Connections - John & Robert

- RC BOATS *Secondary, can be completed at later date

- Drill Needed Holes & Modify - Kama

- Add Sensors & ESP32s - Jamie

- Add Pixhawks - Alex

- Stabilize All Parts and Connections as Needed - Kama

- Test GUI, Comms, and NAV Systems - John & Mayra

FAR Slides:

Verification for each test should include 3 slides:

- Requirements verified by the test

- Test setup (with graphic, if possible)

- Results (Not needed if testing incomplete at time of FAR)